## Slide 1: Benefit Ally – FI 51–99 New Business Product Ecosystem Testing Plan Phase 2 – Release 1

## Slide 2: Product Ecosystem Testing Impact
Product Ecosystem Testing Impact
Impacted business capabilities:
• Case Installation & Implementation
• Billing, consolidated invoicing and premium revenue booking
• Broker commissions, bonus and sales compensation
• Supplemental Health Finance and tax setup
• Supplemental Health implementation and administration
• Contracts, fulfillment and member benefit documents
• Member, broker and employer access
• Customer service, reporting and downstream data
User experience:
• Member • Employer • Broker • Customer Service

## Slide 3: Product Ecosystem Testing Scope
Benefit Ally FI 51–99 – New Business (Phase 2, Release 1) Part 1 – Case Install Ready • Install Benefit Ally on USP for UHC and Oxford Fully Insured groups with 51–99 members. • Validate sold-case flow from Solaris / SORT through OBM and Newton2, including digital UAF creation and data passed to Cirrus. • Confirm group situs state and legal entity are captured and used downstream. • Validate taxation setup is completed before policy activation. • Markets: all in-scope states; exclusions are CA, CT, NM, NY and VT. Oxford market scope is NJ. • Launch: 4/1/2027; quote-ready target: 7/1/2027.
Scope basis: Benefit Ally FI 51–99 Solution Intent, Phase 2 – Release 1. Items requiring confirmation are identified in this plan.

## Slide 4: Product Ecosystem Testing Scope
Benefit Ally – Billing and Premium Revenue (Phase 2) Part 1 – Billing Ready • Validate medical and supplemental health premiums can be combined into one monthly billed rate. • Validate client-requested breakout of Benefit Ally premiums from medical premiums. • Validate revenue booking across multiple licenses where medical and supplemental licenses differ. • Verify Critical Illness, Accident and Hospital Indemnity bill item types and financial activity codes. • Verify Value and Enhanced plan options, legal entities and financial tagging flow. • Validate invoice plan-name/disclaimer content and exclusion of BA revenue from medical premium reporting.
Scope basis: Benefit Ally FI 51–99 Solution Intent, Phase 2 – Release 1. Items requiring confirmation are identified in this plan.

## Slide 5: Product Ecosystem Testing Scope
Benefit Ally – Commissions, Bonus and Sales Compensation Part 1 – Compensation Ready • Validate variable Benefit Ally broker commission rates from 0–25% for in-scope states, with 10% default. • Verify state-specific maximum commission limits and that NY is excluded from this 51–99 scope. • Confirm OBM state/legal-entity logic and commission override data flow to BASICS. • Validate Cirrus financial tagging and BA information flow to BRMS, Cirrus PCMT, FTS and BASICS. • Verify compensation calculations, statements and reporting for UHC and Oxford FI 51–99 new business. • Confirm data required by Finance is accessible for sales compensation booking.
Scope basis: Benefit Ally FI 51–99 Solution Intent, Phase 2 – Release 1. Items requiring confirmation are identified in this plan.

## Slide 6: Product Ecosystem Testing Scope
Benefit Ally – Supplemental Health Operations Part 1 – Policy, Claims, Fulfillment and Reporting Ready • Validate ARA claims and eligibility data flow to OnBase and policy setup. • Confirm tax setup is a prerequisite; stop-gap prevents data flow to OnBase before taxation is configured. • Validate OnBase market coding, claims processing, EOBs and buck slips, including applicable state and license nuances. • Validate automated COC generation and availability through Doc360, subject to RRT confirmation. • Validate member access to Benefit Ally benefit summaries and broker/employer access to COCs and invoices. • Validate reporting by market, client and product component: CIPP, HIPP and APP.
Scope basis: Benefit Ally FI 51–99 Solution Intent, Phase 2 – Release 1. Items requiring confirmation are identified in this plan.

## Slide 7: Product Ecosystem Testing Scope
Case Install Ready – New Business
• Sold-case flow: Solaris CRM ↔ Newton2; SORT task triggers “Send to OBM”.
• OBM retrieves Opportunity/UAF information, applies Benefit Ally mapping and sends sold-case data to Cirrus through HW API.
• Validate digital UAF fields for Benefit Ally and correct mapping for UHC and Oxford FI 51–99.
• Validate group situs state, legal entity and state-specific commission logic.
• Confirm tax task is established and taxation setup is complete before policy activation.
• Validate add coverage, change plan, terminate plan and related member/group maintenance flows.

## Slide 8: Product Ecosystem Testing Scope
Member / Group Maintenance and Enrollment
• Validate BA plan and member setup for eligible UHC and Oxford FI 51–99 groups.
• Validate Benefit Ally plan options: Value and Enhanced.
• Verify coverage add, plan change and termination through the relevant Cirrus / CCV3 / HW API flows.
• Validate BA group termination handling and member termination notification/pop-up behavior where applicable.
• Verify retroactive BA add and plan-design change scenarios identified in the solution intent.
• Enrollment / eligibility interfaces should retain correct group, member, plan and effective-date information.

## Slide 9: Product Ecosystem Testing Scope
Part 2 – Downstream Extracts, Streaming, ID Cards, Fulfillment and Billing
• Validate Cirrus Nimbus streaming sends BA component and rate data downstream (HIPP, CIPP and APP).
• Validate financial tagging flows to BRMS, Cirrus PCMT, FTS and BASICS.
• Confirm bill item types, financial activity codes and consolidated billing preference are recognized.
• Validate combined medical + BA invoice and separate BA premium presentation when requested.
• Verify BA plan name (Value / Enhanced), invoice disclaimer and premium reporting behavior.
• Validate COC / benefit summary generation and document access through Doc360, myUHC and B&E portal as applicable.

## Slide 10: Product Ecosystem Testing Scope
Part 3 – Claims, Clinical and Supplemental Health Administration
• Validate ARA claims and eligibility data reaches OnBase for policy setup and claims administration.
• Confirm taxation setup gate prevents premature data flow to OnBase.
• Validate claims processing for eligible supplemental components: Accident, Critical Illness and Hospital Indemnity.
• Validate EOB and buck-slip content for plan branding, license and relevant state nuances.
• Validate applicable API scenarios: add coverage, change plan, terminate plan and group termination.
• Medical claims behavior is not expected to change; validate only where required by the approved PET scope.

## Slide 11: Product Ecosystem Testing Scope
Part 4 – Portals and Reporting
ACET / Customer Service
• Validate BA plan, coverage and benefit summary display for customer service representatives.
Member / myUHC
• Benefit Ally benefit summary / document is available after required UA process.
• Validate plan and coverage information for the installed BA Value / Enhanced option.
Broker & Employer (B&E)
• Validate COCs and invoices are accessible for UHC and Oxford FI 51–99 groups.
• Validate group, plan and Benefit Ally information is displayed accurately.
Reporting
• Validate reporting by market, client and component (CIPP / HIPP / APP), including BA premium exclusion from medical premium reports.

## Slide 12: Product Ecosystem Testing Scope
Member Access – Benefit Ally Information
• Validate Benefit Ally benefit summary documents are accessible through myUHC when published through the required UA process.
• Confirm plan details and Value / Enhanced content match the installed plan.
• Validate document availability and archival/linkage behavior through the configured document services.
• Verify member-facing content respects applicable product, license and market rules.
• Negative validation: document should not be visible before the approved publishing workflow completes.

## Slide 13: Product Ecosystem Testing Scope
Broker and Employer Access
• Validate B&E portal access to Benefit Ally COCs and invoices for eligible UHC and Oxford FI 51–99 groups.
• Verify displayed group, plan, legal entity and Benefit Ally option details.
• Confirm invoice presentation supports combined billing and separate BA premium breakout when requested.
• Validate document links and access for authorized broker/employer users.
• Confirm excluded markets and unsupported plan types are not incorrectly enabled.

## Slide 14: Product Ecosystem Testing Scope
Other Testing and Scope Boundaries
In Scope
• End-to-end integration validation across case installation, billing, commissions, finance, OnBase, fulfillment, portals and reporting.
• Regression validation of capabilities previously delivered for Oxford FI 100+ where reused for FI 51–99.
• API and maintenance scenarios documented in the Benefit Ally solution intent.
Out of Scope / Not explicitly defined for PET
• Feature-level UI testing unless separately agreed.
• Changes not listed in the Benefit Ally FI 51–99 Phase 2 solution intent.
• Excluded markets: CA, CT, NM, NY and VT; Oxford scope is NJ.
• Excluded plan types include NICE, Level Funded, Sierra, UMR, Grandfathered, Transitional Groups and Surest.

## Slide 15: Product Ecosystem Testing Dependencies
Development / Business Dependencies
• Phase 2 Release 1 implementation for Benefit Ally FI 51–99 on USP.
• Quote-ready target: 7/1/2027; launch date: 4/1/2027 (as stated in solution intent).
• Confirm relevant feature/story readiness and deployment dates with delivery teams.
• Confirm UHC and Oxford digital UAF fields and Newton2 / OBM mapping changes.
• Confirm Cirrus HW API and CCV3 API readiness for BA new-business scenarios.
• Confirm RRT alignment for automated COC generation and Doc360 publication workflow.
• Confirm market and product eligibility rules are configured consistently.

## Slide 16: Product Ecosystem Testing Dependencies
Configuration and Test Data
• Benefit Ally Value and Enhanced plans available for UHC and Oxford FI 51–99.
• In-scope state, group situs state, legal entity and market configuration available.
• Critical Illness, Accident and Hospital Indemnity components configured.
• Bill item types, financial activity codes, commission rates and state maximums configured.
• Taxation task and policy tax setup available for end-to-end validation.
• Test groups and members with qualifying BA coverage, including add / change / terminate cases.
• Sample invoice, COC, benefit summary, EOB and buck-slip data available.

## Slide 17: Product Ecosystem Testing Dependencies
Applications – Primary / Impacted
• Solaris CRM, SORT, Newton2, OBM and Cirrus
• Cirrus HW API / CCV3 API and Nimbus streaming
• BRMS, BASICS, Cirrus PCMT and FTS
• ARA, OnBase and taxation setup
• Doc360 / COM360 and myUHC
• B&E portal and ACET / customer service
• PRO / Tableau and downstream finance / reporting feeds
Regression / Downstream Validation
• Validate all applicable data hand-offs and availability in connected test environments.
• Confirm access, endpoints and required test-only application support before execution.
Regression / Downstream Validation:
➢ B&E Portals
➢ ACET (Spire, BEO)
➢ Rally Connect / myUHC
➢ C360 / HCP EAIP
➢ SamX
➢ OBAPI
➢ HSID
➢ Data Lake (Test Only)

## Slide 18: Product Ecosystem Testing - Constraints; Data; Environment; Tools
Constraints
• Alpha / Master connectivity and end-to-end availability may differ by application.
• Some COC automation requirements are subject to RRT confirmation.
• Taxation must be configured before policy activation and OnBase data flow.
Data Requirements
• UHC and Oxford FI 51–99 sold-case test groups and members.
• Value and Enhanced BA plan scenarios; in-scope state and legal entity variations.
• Commission values including default 10%, variable rate and state maximum scenarios.
• Combined invoice and separate BA premium breakout cases.
• Claims / eligibility, COC, benefit summary, EOB and buck-slip examples.
Environment / Tools
• USP-connected environments and application endpoints as agreed by the delivery teams.
• Confirm environment access and test data availability before execution.

## Slide 19: Product Ecosystem Testing Approach
1. Review the Benefit Ally solution intent and map requirements to end-to-end test scenarios.
2. Conduct test case walkthroughs with Case Install, Billing, Finance, Supplemental Health, Portals and Reporting teams.
3. Create / identify test groups, members, plan options, state and legal-entity data.
4. Confirm configuration, taxation setup, code deployment and interface availability.
5. Execute end-to-end scenarios and validate system hand-offs, data mapping, invoice, documents and reporting.
6. Log and track defects in the agreed delivery tools; retest fixes and perform regression.
7. Capture evidence, document results, and demonstrate end-to-end outcomes.
Focus: end-to-end flow validation with targeted content validation based on approved requirements.

## Slide 20: Benefit Ally FI 51–99 – E2E Product Testing Timeline
Component | Business Milestone | NB PET From | NB PET Thru
Quote / UAF / Case Install Ready | Quote ready 7/1/2027 | TBC | TBC
OBM → Cirrus sold-case integration | Before launch 4/1/2027 | TBC | TBC
Billing / Consolidated Invoice | Before launch 4/1/2027 | TBC | TBC
Commissions / BASICS / Finance | Before launch 4/1/2027 | TBC | TBC
Tax setup / OnBase eligibility & claims | Before policy activation | TBC | TBC
COC / Benefit Summary / Portals | Before launch 4/1/2027 | TBC | TBC
Reporting / downstream validation | Before launch 4/1/2027 | TBC | TBC

## Slide 21: Thank You Benefit Ally FI 51–99 | New Business PET