## Slide 1: LF – NB Product Ecosystem Testing ST21799 – Case Management ST21796 – National Benefits ST21797 – Infertility Coverage ST21955 – Assured Value Program (AVP)

## Slide 2: Product Ecosystem Testing impact
Impacted areas:
Product Implementation
Member Group
OBM
Fulfillment
Vendor Onboarding
Digital/Constituent Services
Claims
User Experience:
Member
Employer
Broker
Provider

## Slide 3: Product Ecosystem Testing Scope
Case Install Ready- In Scope – Add Case Management Solution to Level Funded Business (ST21799) Member Group : Part 1 - Case Install Ready (Product Ready) – Install groups and configure members into Level Funded plans using appropriate installation systems and downstream applications – Products: • All Level Funded Products – The Legal Entities in scope are: • UHC, NHP, Oxford and Surest – BOB: • LF, NHP‑LF, OL, Surest LF Line of Business: • SG, ESG, KA – Note: No impact to member benefits and no penalty for non-participation in Case Management Configuration required to support new PHM Utilization Plans and BOSS POP IDs Delivery approach On Renewal Effective Date: 1/1/2027

## Slide 4: Product Ecosystem Testing Scope
In Scope – Add New Benefits to Level Funded National SPD (ST21796) Part 1 - Case Install Ready (Product Ready) –Install groups and configure members into Level Funded plans using appropriate installation systems and downstream applications – Products: • All Level Funded (LF) Products – The Legal Entities in scope are: • UHC, NHP, Oxford and Surest – BOB: • LF, NHP‑LF, OL, Surest LF – Note: New benefits added to National LF SPD (Wigs, TMJ, Doula, PT/OT/ST – BH) -Surest LF only Doula No manual workaround; system-enabled across eligibility, claims, and fulfillment Supports renewals and new business setup Effective: 1/1/2027

## Slide 5: Product Ecosystem Testing Scope
In Scope – LF Add Infertility Coverage to Select States (ST21797) Part 1 - Case Install Ready (Product Ready) Install groups and configure members into Level Funded (LF) plans with updated infertility benefits using Cirrus and downstream systems. – Products: • All Level Funded (LF) Products including Surest LF – Markets: • NY and RI (New) • IL and MA (Regression) Line of Business: • Large Group (LG‑101+ NY only) , all others KA, ESG, SG – Note: • Adds infertility coverage to Level Funded plans in NY and RI. • Regression validation required for IL and MA. • Configuration updates include Product Standards, Plan Library, Benefit Plans, BOSS POP IDs, and Utilization Plans. • SPD, SBC, and DBD documents will be updated. • Supports 2027 new business and renewals. • Effective: 1/1/2027

## Slide 6: Product Ecosystem Testing Scope
In Scope – Assured Value Program (AVP) (ST21955) Part 1 - Case Install Ready (Product Ready) – Install groups and configure members into Level Funded (LF) plans with updated benefit design using OBM and downstream systems – Products: • All Level Funded (LF) Products including Surest LF – The Legal Entities in scope are: • UHC • Oxford • NHP Surest LF – Markets: • SG • ESG • KA – BOB: • NHP LF • LF • OL Surest LF – Note: • Adds Assured Value Program (AVP) to Level Funded business for diabetes management. • AVP is automatically applied through bundle assembly and utilization plan rules. • Configuration includes BOSS POP IDs, Utilization Plans, Benefit Plans, and bundle rules. • Effective: 1/1/2027.

## Slide 7: Product Ecosystem Testing Scope
Case Install Ready
Member Enrollment :
  Enrollment via B&E Portal
  Member enrollment via DSS
  Member enrollment Service Area validation based on home address
  COBRA enrollment validation
  Member Move (basic scenario)

## Slide 8: Product Ecosystem Testing Scope
PCP Assignment for Products requiring PCP- (Regression Only)
  Member enrollment without PCP → auto-assigned in Cirrus
  Member enrollment with PCP (B&E) → correctly assigned
  PCP update post enrollment -changes reflected correctly
Member groups and members maintenance- Add, Term, Change, Cancel, Reinstatement, Retro enrollment , PCP Updates

## Slide 9: Product Ecosystem Testing Scope
Part 2-Downstream Extracts/Streaming, ID Card, fulfillment & Billing Ready
➢ Membership and plan information is sent from Cirrus to applicable downstream (ACET, MyUHC, Provider Portal, Spire, BOSS)
➢ Validate downstream visibility of Level Funded membership and Case Management-related configuration where applicable
ID Cards & Fulfillment-
  Product Naming value and Legal Entity can be populated on the ID Card (Regression)
  Member PCP- Individual or Medical group name can appear on the ID card (Regression)
  ASA, SPD & SBC – Generate via COM360 and validate document generation and archival flow
  Ben Sums – Generate via COM360 and validate document flow
  Fulfillment materials – Validate document generation and flow
  Benefit language (B360)- to be verified on Portals

## Slide 10: Product Ecosystem Testing Scope
Part 3- Claim, Clinical
o Medical Claims and Auth (Covered by Claims UAT Team) Note: No claims impact expected as part of Case Management implementation
o Auth & Referrals from ICUE
➢ Validate Case Management workflows and referrals for post inpatient support
o Clinical / ADT Feeds from ICUE
➢ Validate Level Funded membership inclusion for Case Management workflows, if applicable
o Claim Payment (OFIN)
➢ Not in scope for PET (Regression)
o EOBs/PRAs (Master only) – Covered in Alpha
➢ Not in scope for PET (Regression)
➢ AVP EOB remark code validation in Mater
o PAAN and POCA – Covered by Application Testing Team ( PET to provide test data support where required)

## Slide 11: Product Ecosystem Testing Scope
Part 4- Portals and Reporting
ACET member
Customer service agents can view member eligibility and benefit information
Fulfillment documents are accessible (via Doc360 linkage)
Member claims and payment summary information is visible
Spire
Provider search and provider details are available (regression validation)
Contract and network information is viewable (no change expected)
BEO
Group and plan details are visible for enrolled members
Member enrollment information from Cirrus is available

## Slide 12: Product Ecosystem Testing Scope
Part 4- Portals and Reporting
MyUHC
Member can view eligibility and coverage information
Coverage and Benefits reflect installed plans details (basic validation)
Member can view ID card (regression validation)
Member can view claims summary and payment information

## Slide 13: Product Ecosystem Testing Scope
B&E Portal
Subscriber and member information is available for enrolled groups
Group-level coverage and plan details are visible
Member Add/Term/Change operations
PCP add/update functionality
Documents/forms are accessible where applicable
Reporting- To be covered by reporting applications

## Slide 14: Product Ecosystem Testing Scope
Other Testing-
System Integration Testing (SIT)
Renewals PET
Feature/user story level QE
Claim UAT
Out of Scope-Feature level
UI Testing
Test Automated load of Network contracts within USP
Any other items which are not listed in scope

## Slide 15: Product Ecosystem Testing Dependencies
Development Features-
Please refer to CA Agile for Features - ST21799, ST21796, ST21797, ST21955
Configuration-
➢ Required Level Funded configuration completed in Cirrus / applicable test environment
➢ All configuration items completed as per configuration critical path project plan
▪ Networks & Network Schedules, if applicable
▪ Service Area
▪ Utilization & Service Plans
▪ PHM Utilization Plan Rules
▪ BOSS POP ID configuration
▪ Surest and UHC LF medical plans

## Slide 16: Product Ecosystem Testing Dependencies
Provider
  Provider and Network Contracts have been loaded into the test environment
  Provider Roaster has been loaded
Toggles- TBC
Other-
Support from Test Only Applications
Access to test regions of the critical applications
Test Environment connections

## Slide 17: Product Ecosystem Testing Dependencies
Applications-
Primary / Impacted:
OBM
Cirrus
BOSS
ICUE
Provider Portal
POCA / Spire
COM360, DOC360, B360
UDW
Regression / Downstream Validation:
➢ B&E Portals
➢ ACET (Spire, BEO)
➢ Rally Connect / myUHC
➢ C360 / HCP EAIP
➢ SamX
➢ OBAPI
➢ HSID
➢ Data Lake (Test Only)

## Slide 18: Product Ecosystem Testing - Constraints; Data; Environment; Tools
Constraints:
Environment constraint – Alpha and Master may be required due to limited end-to-end connectivity across applications
Subset of Provider Contracts loaded to test environment
Data Requirements:
Level Funded groups and members
Required provider/network configuration
Service area setup
Test data for PAAN / POCA support, if required
Environment:
Cirrus – Alpha / Master
Other applications – refer to impacted applications and connections tracker
Tools:
Cirrus – Alpha / Master
DSS

## Slide 19: Product Ecosystem Testing Approach
Document Test Cases based on journey map, capabilities/features and solution intent
Test Case walkthrough
Create/ Identify Data
Confirm Configuration is complete
Confirm Code Deployment is complete
Execution- Validate all the items listed In Scope
Testing approach is focused on end-to-end flow validation with limited content validation
Defect Management- CA Agile and ALM- USP Releases Testing Touchpoint.
Document results
Demonstrate Results

## Slide 20: E2E Product Testing Timeline
Component | Prod Milestone | NB PET From | NB PET Thru
Quote Ready/Case Install Ready (incl. PCP assignment, Serv Area Val) | 10/1/2026 | 8/17/2026 | 9/21/2026
Downstream Extracts/Streaming | 10/1/2026 | 9/1/2026 | 9/21/2026
ID Cards/Fulfillment Ready | 12/1/2026 | 9/1/2026 | 9/21/2026
Billing Ready | 12/1/2026 | 8/17/2026 | 9/14/2026
Member Maintenance (incl. B&E Portal) | 12/1/2026 | 9/14/2026 | 9/28/2026
Constituent Service Ready | 12/1/2026 | 9/1/2026 | 9/14/2026
Claim & Clinical Ready | 12/1/2027 | 10/1/2026 | 10/30/2026

## Slide 21: Thank You