## Slide 1
Product Ecosystem Testing
ST22780
Rewards For You (RFY) PET New Business Test Plan
Aha: USPPIGNP-I-212 | Go Live: January 1, 2027
Product Ecosystem Testing
Notes: [Sources]
- <File>USPPIGNP-I-212-New Rewards Offering for Surest ASO Cross-Carrier Clients Playbook.xlsx</File>.
- <File>USPPIGNP-I-212 New Rewards Offering for Surest ASO Cross-Carrier Clients Project Kick Off.pptx</File>.
[/Sources]

## Slide 2
Project Overview and Business Purpose
Business Purpose
• Replace the legacy Optum Engage offering with Rewards For You for the confirmed Surest ASO client scope.
• Enable three configurable RFY buy-up tiers for Key and National Account clients.
• Support member eligibility, billing, extracts / streaming, member maintenance, and approved digital experiences.
Product Positioning
• RFY supports the confirmed Surest ASO client scope.
• RFY is an add-on / buy-up offering.
• The three approved RFY tiers are included in PET New Business scope.
• UHC ASO Rewards population support is out of scope for the January 1, 2027 launch.
UHC Technology | Better Together
2
Notes: [Sources]
- <File>USPPIGNP-I-212-New Rewards Offering for Surest ASO Cross-Carrier Clients Playbook.xlsx</File>, RFY Product Details.
- <File>USPPIGNP-I-212 New Rewards Offering for Surest ASO Cross-Carrier Clients Project Kick Off.pptx</File>, Project Charter and Scope.
[/Sources]

## Slide 3
PET New Business Testing Impact
PIM
Products + IDs
→
OBM
Manual setup + publish
→
Cirrus
Bill item + plan option
→
CDB
Eligibility counts
→
BRMS
Billing calculation
→
Finance
FTS / PCMT / UDW
→
Extracts / Streaming
OptumRx / BOSS
E2E objective: validate RFY configuration and identifiers from product setup through eligibility, billing, financial processing, reporting, and member visibility.
UHC Technology | Better Together
3
Notes: [Sources]
- <File>USPPIGNP-I-212-New Rewards Offering for Surest ASO Cross-Carrier Clients Playbook.xlsx</File>, Aha Impacts and Scope of Work by Application.
[/Sources]

## Slide 4
Impacted Applications and Validation Classification
Confirmed PET NB Scope
Additional Integrated Scope
• Case Install / Enrollment
• OBM
• Surest
• Member enrollment through CIP/DSS
• CDB
• Digital
• ACET Member
• ACET BEO
• SPIRE
• myUHC / Surest member portal
• Billing
• BRMS and BASICS
• New bill item type
• New billing schedules
• Case-rate billing for approved non-UHG populations
• Member-level eligibility for billing
• Extracts / Streaming — OptumRx and BOSS
• Member Maintenance — B&E Portals
UHC Technology | Better Together
4
Notes: [Sources]
- <File>USPPIGNP-I-212-New Rewards Offering for Surest ASO Cross-Carrier Clients Playbook.xlsx</File>, Aha Impacts.
[/Sources]

## Slide 5
PET New Business Testing Scope
Part 1 – New Business Case Install Readiness and E2E Validation
• Confirm OBM, Surest, SAMX-NA, CIP, CDB, and required downstream applications are test-ready.
• Validate the three approved RFY tiers and identifiers.
• Validate the newly added RFY bill item type in Cirrus, BRMS, and BASICS.
• Validate the associated billing schedules, rates, effective dates, and expiration dates.
• Validate case-rate billing for the approved non-UHG population.
• Validate member-level eligibility used to determine the billable population.
• Validate member enrollment through CIP and CDB.
• Validate Digital, Extracts/Streaming, and Member Maintenance scope.
• Capture evidence, log defects, coordinate retesting, and confirm PET NB sign-off.
UHC Technology | Better Together
5
Notes: [Sources]
- <File>NB PET Status for Surest ASO.pptx</File>.
- <File>USPPIGNP-I-212-New Rewards Offering for Surest ASO Cross-Carrier Clients Playbook.xlsx</File>.
[/Sources]

## Slide 6
PET New Business Testing Scope
Part 2 – Group Install and Plan-Option Validation
Positive Group Install Scenarios
Negative and Multi-Plan Scenarios
• Validate RFY Custom, RFY Client Fulfilled Custom, and RFY Client Fulfilled Survey.
• Validate Case Install through OBM, Surest.
• Validate that member eligibility is received through CIP and correctly processed in CDB.
• Validate ACET Member, ACET BEO, SPIRE, and myUHC / Surest member portal.
• Validate new bill items, billing schedules, case-rate billing, member-level eligibility, OptumRx, BOSS, and B&E Portal integration.
• Verify RFY is not attached when the New Business group did not purchase the offering.
• Verify RFY cannot be configured for a non-ASO group.
• Verify installation is rejected or held when required RFY product, identifier, rate, date, or billing data is missing.
• For a group with multiple medical plan options, verify RFY attaches only to the approved plan option.
• Verify a non-eligible member or population does not receive RFY eligibility.
UHC Technology | Better Together
6

## Slide 7
PET New Business Scope Boundary
Outside PET NB Scope / Separate Ownership
PET NB Included Maintenance
• Optum Engage migration and renewal testing are not included in this PET NB plan unless separately assigned.
• Claims adjudication, provider, and clinical testing are excluded.
• RFY-specific ID-card changes and new fulfillment functionality are excluded.
• Reward algorithms and detailed vendor integrations are excluded unless separately approved.
• Separate owners must confirm any additional migration, renewal, clinical, or claims coverage.
• Future-effective New Business RFY setup.
• Member maintenance, including B&E Portal validation.
• RFY rate, effective-date, or expiration-date correction before go-live, if supported.
• Verify downstream systems do not create duplicate billing or RFY associations.
UHC Technology | Better Together
7

## Slide 8
PET New Business Testing Scope
Billing and Eligibility
• Validate the newly added RFY bill item type in BRMS and BASICS.
• Validate new billing schedules and approved schedule fields.
• Validate case-rate billing for the approved non-UHG population.
• Validate member-level eligibility used to determine the billable population.
• Validate bill item amount, effective and expiration dates, proration codes, and assignment-use type.
• Confirm BRMS and BASICS billing results match approved expected results.
• Validate applicable B&E Portal billing visibility, if included.
Current expected OBM/Cirrus mapping: Billing Schedule Type 02 | Calculation Method 08 (Per Unit) | Enrollment Proration 01 | Termination Proration 01 | Assignment Use Type 03 | Rate Guarantee false. Subject to approved requirements.
UHC Technology | Better Together
8
Notes: [Sources]
- <File>USPPIGNP-I-212-New Rewards Offering for Surest ASO Cross-Carrier Clients Playbook.xlsx</File>, Aha Impacts and Milestones.
[/Sources]

## Slide 9
PET New Business Testing Scope
ACET Member / ACET BEO
• Validate approved RFY eligibility and utilization-plan information.
• Validate eligible and non-eligible member controls.
• Validate approved group, plan, and member information.
• Detailed fields and expected results: TBD.
SPIRE
• Validate approved RFY information in SPIRE.
• Confirm member and eligibility results display correctly.
• Confirm non-eligible members do not display RFY incorrectly.
• Environment, access, fields, and expected results: TBD.
myUHC / Surest Member Portal
• Validate approved portal scope for eligible RFY members.
• Confirm RFY program visibility and access.
• Validate applicable member-maintenance impacts.
• Environment, credentials, ownership, and expected results: TBD.
UHC Technology | Better Together
9
Notes: [Sources]
- <File>USPPIGNP-I-212-New Rewards Offering for Surest ASO Cross-Carrier Clients Playbook.xlsx</File>, Aha Impacts and NA Client Services open questions.
[/Sources]

## Slide 10
PET New Business Testing Scope
BOSS
• Validate the approved RFY values are received and processed in BOSS.
• Validate the applicable RFY identifiers and effective dates.
• Confirm RFY data is associated with the correct group or population based on approved requirements.
• Validate expected BOSS results using application-team evidence.
• Support defect triage if the expected RFY data does not reach BOSS.
UHC Technology | Better Together
10
Notes: [Sources]
- <File>USPPIGNP-I-212-New Rewards Offering for Surest ASO Cross-Carrier Clients Playbook.xlsx</File>, DRA-Nimbus, DRA-UDW, Stratus, and CARS impacts.
[/Sources]

## Slide 11
PET New Business Testing Scope
ID Cards – Regression Only
Fulfillment – No Impact / Regression
• No RFY-specific ID-card design or content requirement is confirmed.
• Validate standard card generation only if the application team requests regression coverage.
• Confirm RFY setup does not suppress or fail existing card generation.
• RFY-specific wording, logo, and benefit content are out of scope unless requirements change.
• COM360 and QIB/member fulfillment are identified as no impact.
• Validate existing document or portal pass-through only if requested.
• No new RFY fields or fulfillment documents are currently confirmed.
• Document types, archival validation, and test access: TBD.
UHC Technology | Better Together
11
Notes: [Sources]
- <File>USPPIGNP-I-212-New Rewards Offering for Surest ASO Cross-Carrier Clients Playbook.xlsx</File>, COM360 and Cirrus QIB impacts.
[/Sources]

## Slide 12
In Scope, Out of Scope, and Separate Dependencies
In Scope
• Case Install: OBM, Surest
• Eligibility processing: CIP and CDB
• Digital: ACET Member, ACET BEO, SPIRE, myUHC/Surest Member Portal
• Billing: Cirrus, BRMS, BASICS, new bill items and billing schedules
• Extracts/Streaming: BOSS
• Member Maintenance, including B&E Portals
Out of Scope
• UHC ASO Rewards population
• Claims and provider testing
• Clinical testing
• RFY-specific ID-card changes
• New fulfillment functionality
• Detailed application-component testing unless specifically assigned
TBD / Separate Dependencies
• OptumRx impact
• Renewal or migration testing
• Final case-rate billing rules
• Final member-level billing eligibility rules
• Application access and expected results
• Detailed portal and extract validation ownership
UHC Technology | Better Together
12
Notes: [Sources]
- <File>USPPIGNP-I-212 New Rewards Offering for Surest ASO Cross-Carrier Clients Project Kick Off.pptx</File>, Scope.
- <File>9/14 - USPPIGNP-I-212 New Rewards offering for Surest ASO cross carrier clients</File>.
[/Sources]

## Slide 13
Thank You
Questions and scope confirmations
UHC Technology | Better Together
13
Notes: [Sources]
- No external sources.
[/Sources]